TCG Scan

Phase 1 Plan — v1.0

AI-Native Price Intelligence for Every Trading Card

Prepared for: RJ — Founder, AI/ML Engineer

Date: May 2026

# 0. Executive Summary

TCG Scan v1 is a universal price-intelligence platform for trading cards — web app first, mobile second, sharing a single backend. The core promise: take a photo of any card and instantly see the last 30 days of sold prices on eBay, TCGPlayer, Cardmarket, every active listing, plus an AI condition and grading ROI verdict.

We win against 130point and Card Ladder by being:

- Multi-TCG plus sports in one app (they are sports-only or TCG-shallow).

- AI-native scan-first UX (130point’s scan is bolted on, Card Ladder has no AI scan).

- Cross-marketplace by default — eBay sold, TCGPlayer, Cardmarket (EU), and auction houses, deduplicated in one card view.

- Agentic price intelligence — autonomous watchers, alerts, arbitrage, anomaly and shill detection.

- Portfolio plus grading ROI in one place — what Card Ladder is openly missing.

Build approach: solo full-stack ML engineer plus heavy agentic coding (Cursor 2.4 subagents, Claude Code with subagents, LangGraph for production ML and agent workflows).

# 1. Market & Competitor Audit

## 1.1 Direct competitors

| Competitor | Strength | Weakness we exploit |
| --- | --- | --- |
| 130point.com | Free; aggregates 8+ marketplaces (eBay, PWCC, Goldin, Heritage, MySlabs, Pristine); 15M+ sold items; mobile app | Sports-only focus; search-tool UX (no real portfolio); shallow TCG support; no AI condition grading; no agentic alerts |
| Card Ladder | Cleanest UI; sales back to 2000; portfolio tracker; Card Ladder Index; daily email; Pro tier | Sports-only; no AI scan; no grading ROI; no dealer tools; "charts without actionable intelligence" |
| Market Movers (SCI) | 2M+ cards (sports + TCG + non-sports); price alerts; 25-item free tier | Limited free tier; weaker scan UX; not camera-first |
| Slabfy | Dealer ops (POS, consignment, Flip Finder, grade-ladder ROI) | Dealer/business focus; expensive; sports-leaning |
| Ludex | Strong analytics + portfolio; $7.99/mo; sports + TCG | Niche split per category; dated UI |
| Collectr | Pokemon-collector loved; clean UI; live auctions | Slow/less reliable scanner; Pokemon-leaning |
| CardPriceIQ | Claimed 94% scan accuracy across Pokemon/MTG/Sports; 20+ price sources | Smaller brand; weaker portfolio |
| Eyevo | Pokemon-only; <1s scan, 95%+ claim | Pokemon-only |
| TCG Radar | Computer-vision condition assessment | Narrow audience |
| TCGplayer official | Marketplace-integrated scan; canonical TCG catalog | Closed ecosystem; eBay-owned; biased to TCGPlayer prices |
| PriceCharting | Sealed product pricing | Cards weaker than competitors |

## 1.2 Gaps in the market (our wedge)

- No single product serves all latest TCGs (Pokemon, MTG, Yu-Gi-Oh, One Piece, Lorcana, Star Wars Unlimited, Flesh & Blood, Digimon, Weiss Schwarz, Union Arena) AND sports cards under one roof with a quality AI scanner.

- No competitor reliably surfaces 30-day eBay sold + TCGPlayer last sold + Cardmarket EU trend + active listings in one card detail view.

- No mainstream competitor uses agentic AI workflows (LangGraph / Claude / multi-agent) for autonomous price monitoring, arbitrage, and grading recommendations.

- Card Ladder, the UX leader, openly lacks AI verdicts and grading ROI — direct opening.

## 1.3 Positioning

TCG Scan is the AI-native price intelligence platform for every modern card game and sports card — scan once, get the last 30 days of real sales, current listings, condition grade, and an AI verdict on whether to hold, sell, or grade.

# 2. Phase 1 Product Scope (v1)

Phase 1 ships a web app fully usable on desktop and mobile browsers, with a mobile-optimised PWA + camera scan flow, backed by a single API and ML platform that the future native app will also consume.

## 2.1 v1 must-haves

- Universal card catalog: Pokemon, MTG, Yu-Gi-Oh, One Piece, Lorcana, Star Wars Unlimited, Flesh & Blood, Digimon, Weiss Schwarz, Union Arena, plus sports cards (baseball, basketball, football, soccer, F1, UFC). Unified card_identity schema across games.

- Card scan from photo: web upload OR webcam capture. Returns top-K matches with confidence. Two-stage pipeline: detection → embedding ANN search → OCR re-rank.

- Card detail page: last 30-day eBay sold comps (mean/median/min/max, raw vs graded), current eBay active listings, TCGPlayer market + low/mid/high, Cardmarket trend + EU low, auction house results, 90-day chart, PSA/BGS/CGC links and grade-ladder ROI estimate.

- AI condition assessment: estimated PSA grade range (e.g. 8–9) plus subgrades (centering, corners, edges, surface).

- Portfolio: add cards, auto-valued daily, daily-change chart, CSV / tax-ready export.

- Price alerts: drop-below / spike-above / PSA 10 comp above threshold.

- Search: type-to-search (name, set, number) plus image-search.

- Auth + payments: free tier (10 scans/day, no alerts), Pro tier (unlimited scans, alerts, portfolio analytics).

## 2.2 v1 stretch

- Agentic Daily Brief — Claude-generated portfolio + market digest.

- Flip Finder — real-time arbitrage watcher.

- Counterfeit / shill-bid heuristic flag.

## 2.3 v1 non-goals

- Native iOS/Android apps (Phase 2).

- Live auctions / in-app marketplace (Phase 3).

- P2P trading (Phase 3).

- Sealed product / wax tracking (Phase 2).

- Multilingual UI (English-only at launch).

# 3. System Architecture

## 3.1 Topology

Client tier (Next.js web; React Native mobile in Phase 2) → Edge API (Next.js route handlers + Hono) → FastAPI core API + LangGraph agent orchestrator → Postgres (Supabase, pgvector), Qdrant (image embeddings), Redis (cache + queue), Cloudflare R2 (image storage) → Modal-hosted GPU ML platform (detection, embedding, OCR, grading) → Temporal / Celery data-ingestion workers pulling eBay, TCGPlayer, Cardmarket, auction houses, and catalogs.

## 3.2 Tech stack

| Layer | Choice | Why |
| --- | --- | --- |
| Web framework | Next.js 15 (App Router) + TypeScript | SSR/RSC for SEO on card pages; mature; Vercel-native |
| UI | Tailwind + shadcn/ui + lucide-react | Fast, consistent, AI-friendly to scaffold |
| Charts | Recharts + Lightweight Charts | Industry standard |
| Mobile (Phase 2) | React Native + Expo | Share TS types / SDK with web |
| Backend | FastAPI (Python 3.12) + Pydantic v2 | Plays with ML stack; Python/ML native |
| Auth | Clerk | Fast setup, orgs for future dealer tier |
| DB (OLTP) | PostgreSQL 16 via Supabase | Free tier; pgvector built in |
| Vector DB (images) | Qdrant Cloud or self-hosted | Rust, fast, payload filtering |
| Cache / queue | Redis (Upstash) | Serverless, free tier |
| Workflow / agents | LangGraph + Claude (Sonnet 4.6 + Haiku 4.5) | Production agentic; LangSmith traces |
| Workers | Temporal Cloud or Celery | Durable executions for price watchers |
| ML serving | Modal.com | GPU pay-per-second; deploys from Python |
| Object storage | Cloudflare R2 | S3 compatible, no egress fees |
| Payments | Stripe | Standard |
| Observability | OpenTelemetry → Grafana Cloud, LangSmith, Sentry | Production-grade |
| Monorepo | Turborepo + pnpm | First-class Next.js + RN + shared TS |

## 3.3 Repo layout

Turborepo monorepo with apps/ (web, api, worker, ml) and packages/ (sdk-ts, sdk-py, ui, schema, agents). AGENTS.md per package so Cursor subagents pick up local conventions; root CLAUDE.md mirrors §3 of this plan.

# 4. Data Strategy

## 4.1 Card identity catalog

| Game | Source | Notes |
| --- | --- | --- |
| Pokemon | pokemontcg.io | Free; includes images + sets |
| Magic: The Gathering | Scryfall | Free; gold standard; includes prices |
| Yu-Gi-Oh | YGOPRODeck | Free |
| One Piece | one-piece-cardgame.dev / community | Community |
| Lorcana | lorcast.com | Free |
| Star Wars Unlimited | swudb.com | Community |
| Flesh & Blood | fabdb.net | Community |
| Digimon | digimoncard.io | Community |
| Sports | Custom ingest (TCG API / TCGAPIs / scraped) | Paid tier later |

## 4.2 Pricing ingestion

| Source | Method | Status / cost | Fallback |
| --- | --- | --- | --- |
| eBay Browse API (active) | Official, public | Approved on signup | n/a |
| eBay Marketplace Insights (90d sold) | Official, limited release — apply Day 1 | May take weeks | Browse + completed-listings scraper |
| TCGPlayer | TCG API.dev / TCGAPIs.com | $10–$100/mo | Scryfall passthrough (MTG) |
| Cardmarket (EU) | Apify scrapers / Poketrace | Apify pay-per-run | Manual scrape |
| Heritage / PWCC / Goldin / MySlabs | Scheduled scrape | Reasonable; mind ToS | n/a |
| Scryfall / pokemontcg.io price hints | Free APIs | Free | n/a |

## 4.3 Freshness SLOs

- Active eBay listings: refresh popular cards every 15 min, long-tail every 6h.

- Sold comps: hourly polling on top 10k cards, daily on the rest.

- Catalog: full refresh weekly; on-demand for new sets.

# 5. AI / ML Pipelines

## 5.1 Card scan pipeline (target p95 < 2.5s on web)

- Detection — YOLOv11-nano fine-tuned on cards (axis-aligned + rotated bbox).

- Visual embedding — SigLIP-2 / DINOv2 fine-tuned (contrastive on card_identity), 1024-dim.

- ANN search in Qdrant — top-K (K=20) candidates, filtered by detected game.

- OCR — PaddleOCR for name/number/set; cross-check vs candidates.

- Final selection — argmax of joint score (cos-sim × OCR match × popularity prior).

- Condition grading — multi-head ResNet/EfficientNet predicting centering, corners, edges, surface, overall.

- Compose result — card + 30d comps + condition + grade-ladder ROI.

## 5.2 Training data plan

- Catalog images from official APIs to pretrain embeddings via self-supervised contrastive (random crop, blur, glare, perspective).

- Real-world photos seeded from user uploads (consent-gated), public datasets, plus reference photos per major TCG.

- Condition labels from eBay seller-declared PSA grades aligned to listing image, filtered for trustworthiness, augmented with controlled photos of known graded slabs.

## 5.3 Serving

All models served as Modal endpoints; autoscale on GPU; CPU fallback for embeddings; stable JSON contracts in apps/ml/contracts.md.

## 5.4 Evaluation harness

- Held-out set per game: 500+ photos, hand-labelled.

- Metrics: top-1, top-5, mean confidence, p50/p95 latency, condition MAE vs ground truth.

- CI runs the eval on every model PR and gates merges.

# 6. Agentic Layer

LangGraph orchestrates a set of independently testable subagents. Default LLM is Claude Haiku 4.5; escalate to Claude Sonnet 4.6 only for synthesis (Grade ROI verdict, Daily Digest, anomaly judgement). Every call is wrapped in a token + cost budget guard and LangSmith tracing.

## 6.1 Subagents

| Agent | Trigger | Output |
| --- | --- | --- |
| ScanAgent | User uploads photo | card_match, condition |
| PricingAgent | After scan / on card detail load | comps_30d, active_listings, chart_series |
| GradeROIAgent | After ScanAgent + PricingAgent | BUY / SELL / HOLD / GRADE verdict + $ delta |
| MonitorAgent (long-running) | User sets alert | Push notification / email |
| FlipFinderAgent (stretch) | Continuous | Ranked underpriced listings |
| AnomalyAgent | On sale-event ingest | Suspicious sale flag |
| DigestAgent | Daily cron per user | Personalised briefing |

## 6.2 Why LangGraph (not just CrewAI)

LangGraph offers stateful, branching workflows with retries, human-in-the-loop hooks, and replayable traces via LangSmith — exactly what we need for production agentic flows that affect real money decisions. CrewAI is great for prototyping; we use it locally for spikes but the production system is LangGraph.

# 7. UX / UI Plan (web v1)

| Path | Purpose |
| --- | --- |
| / | Landing — value prop, demo scan video, no-login try-scan CTA. |
| /scan | Drag-drop / camera capture, live detection preview, result slide-up. |
| /card/[slug] | SSR card detail: hero image, condition badge, price tiles, 90d chart, comps table (filterable by source/grade), grade-ladder ROI panel, add-to-portfolio, set-alert. |
| /search | Text + image search, filters by game / set / rarity. |
| /portfolio | Total value, daily-change spark, top movers, grade distribution, suggested actions. |
| /alerts | List, create, edit alerts. |
| /account | Stripe billing portal. |
| /admin | Internal data quality + ingest health. |

Mobile-first responsive. Each /card/[slug] is statically generated + ISR-refreshed for long-tail SEO — Card Ladder gates this content, we don’t.

# 8. Roadmap (90 days, solo)

| Week | Milestone | Deliverable |
| --- | --- | --- |
| 1 | Repo + infra | Monorepo bootstrapped, CI green, Postgres + Qdrant + Redis local; Modal + Vercel; AGENTS.md + CLAUDE.md committed |
| 2 | Catalog ingest | Pokemon + MTG + YGO catalogs ingested; card_identity populated; image-embedding job end-to-end |
| 3 | Catalog completion | Lorcana + One Piece + sports MVP (top 20k); Qdrant index live |
| 4 | eBay ingest | Browse active + Insights sold; sale_event populated; daily roll-ups |
| 5 | TCGPlayer + Cardmarket | Third-party API or scraper wired in; cross-source normalisation |
| 6 | Scan API v0 | Detection + embedding ANN; top-K endpoint <2.5s p95 |
| 7 | Scan refinement | OCR re-rank + game prior; condition grader v0 |
| 8 | Search + card detail | Public, indexable, fast |
| 9 | Scan flow web | Webcam + upload, polished result UI |
| 10 | Auth + portfolio + alerts | Clerk + Stripe + Temporal scheduled jobs |
| 11 | Agentic layer | LangGraph: ScanAgent → PricingAgent → GradeROIAgent; DigestAgent stretch |
| 12 | Hardening + private beta | Eval harness, observability dashboards, 25-user closed beta |

# 9. KPIs (Phase 1 success criteria)

- Scan accuracy: top-1 ≥ 90% across all supported games on held-out eval; top-5 ≥ 98%.

- Scan latency: p95 < 2.5s end-to-end on web.

- Price freshness: ≥ 95% of top-10k cards have a comp from the last 24h.

- Coverage: every supported game has ≥ 95% of in-print cards indexed.

- Beta NPS ≥ 40 after 4 weeks of closed beta.

- Unit economics: LLM cost per Pro user < $0.30/month at projected usage.

# 10. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| eBay Marketplace Insights rejection | Medium | Apply Day 1; fall back to Browse + permitted scraping; bridge via Poketrace |
| TCGPlayer API still closed | High | Use TCG API.dev / TCGAPIs.com; $50–$100/mo budget |
| Cardmarket data quality | Medium | Apify scrapers; cache aggressively |
| Model accuracy below target | Medium | Top-K confirm UI + active learning from user confirmations |
| Scraping ToS / legal | Medium | Prefer official APIs; document compliance in docs/legal |
| Solo founder burnout | Always | Strict scope; weekly review; agent-assisted coding |
| GPU cost overrun | Low/Med | Modal pay-per-second; CPU fallback; embedding cache |

# 11. Phase 2 & 3 preview

- Phase 2 (months 4–6): Native iOS/Android (React Native), live grading via video stream, sealed product, dealer/POS tier, affiliate revenue.

- Phase 3 (months 7–12): In-app marketplace (escrow, shipping, authentication), live auctions, social/feed, ML price forecasting.

# 12. Instructions for the Next Claude / Cursor Session

Use TCG_Scan_Phase1.md as the source of truth. Treat the following Cursor Prompt Seeds as the stepwise scaffolding menu. Each seed is reproduced in full inside the markdown companion (sections 12.1–12.9).

### Step 1 — Scaffold the monorepo

- Turborepo + pnpm; apps/(web, api, worker, ml); packages/(sdk-ts, sdk-py, ui, schema, agents); infra docker-compose for postgres-16, qdrant, redis; AGENTS.md + CLAUDE.md; GitHub Actions baseline.

### Step 2 — Catalog ingest

- Implement ingesters for Pokemon (pokemontcg.io), MTG (Scryfall), YGO (YGOPRODeck), Lorcana (lorcast); Alembic migrations for card_identity, sale_event, card_price_daily; embedding upsert to Qdrant collection "cards".

### Step 3 — Pricing ingest

- Temporal workers: ebay_active, ebay_sold (with Browse-only fallback), tcgplayer, cardmarket; nightly roll-ups into card_price_daily.

### Step 4 — Scan API + ML

- Modal endpoints for detect (YOLOv11-nano), embed (DINOv2-base), ocr (PaddleOCR), grade (ResNet50 multi-head, placeholder weights). FastAPI /v1/scan orchestrates the pipeline; Redis caches embeddings.

### Step 5 — Web app

- Pages per §7. SDK auto-generated from FastAPI OpenAPI. Mobile-first responsive. ISR for /card/[slug].

### Step 6 — Agentic layer

- LangGraph graphs: scan_graph, monitor_graph, digest_graph. Claude Haiku default; Sonnet for synthesis; LangSmith tracing; cost-budget guards.

### Step 7 — Eval harness + observability

- apps/ml/eval runner; GitHub Action posts eval report; OpenTelemetry → Grafana Cloud; Sentry on web/api/worker; LangSmith project tcg-scan-prod.

### Step 8 — Beta launch checklist

- Cross-check §9 KPIs; run the deploy-checklist skill.

# 13. Open Questions for RJ

- Region for v1: US-first (eBay USD), UK/EU (Cardmarket), or global Day 1? Default: US-first with EU price layer.

- Affiliate revenue from Day 1 (eBay Partner Network, TCGPlayer affiliate)?

- Brand: TCG Scan final, or alternatives (TCG Lens, CardSight, ScanLadder)?

- Pricing tiers: Free (10 scans/day, 25 portfolio items), Pro $9.99/mo (unlimited scans, unlimited portfolio, alerts, daily digest), Dealer $39/mo (Phase 2). Acceptable?

- Grading partnership (PSA / SGC / CGC) in Phase 2?

# 14. Sources

- 130point

- 130 Point — App Store

- 130point overview

- Card Ladder

- Card Ladder Pricing

- Why Card Ladder

- Slabfy — Card Ladder alternatives

- Slabfy — Best sports card apps 2026

- Eyevo — Pokemon scanner comparison

- CardPriceIQ — Tested scanner ranking

- Ludex

- Collectr

- Market Movers

- CardGrader

- CardGrade.io

- TCG AI PRO

- eBay Marketplace Insights API

- TCG API.dev

- TCGAPIs.com

- Cardmarket API

- Poketrace developers

- LangGraph vs CrewAI (Alice Labs)

- Multi-agent frameworks in production (47Billion)

- Cursor 2.4 subagents

- AGENTS.md guide

- Vector DB comparison (Medium)